UIN Project Terms of Reference (ToR)

Terms of Reference (ToR)	2

1)	Background	2

2)	Objective of the Assignment	2

3)	Scope of Work	2

4)	Deliverables	4

5)	Consultant Desired Qualifications	4

6)	Duration of the Consultancy	5

7)	Application Process	5

8)	Timelines	5

9)	Payment terms	5

10)	Format of Financial Bid	6

# Terms of Reference (ToR)

Selection of firm for Implementation of Unique Identification Number (UIN) Code Structure at the International Planned Parenthood Federation (IPPF)

## Background

The International Planned Parenthood Federation (IPPF) is a civil society movement that delivers sexual and reproductive health (SRH) services across 146 countries, with over 150 Member Associations and Collaborative Partners, and more than 300+ other distinct partner entities.

Currently, IPPF operates several distinct systems that are hosted on the cloud or on-premise infrastructure. These systems include accreditation, business planning, resource allocation, financial management, and service delivery performance databases. Each system has its own database of partners/ MAs/ CPs , which are often duplicated across different platforms. These systems are managed independently, creating a fragmented and siloed structure that hinders the federation's ability to efficiently aggregate, analyse, and report data across its affiliates and partners.

In its effort to become more MA/ partner centric and become more responsive, IPPF aims to standardize data management systems to improve efficiency, accuracy, and data-driven decision-making.

To ensure this, IPPF has initiated the implementation of a Unique Identification Number (UIN) system for all affiliates and partners, ensuring a unified and consistent data structure across its global network.

## Objective of the Assignment

The main objective of this assignment is to implement a Unique Identification Number (UIN) code structure and system for all its affiliates and partners, that will streamline IPPF’s data management systems by ensuring that all affiliates and partners are uniquely identified across all databases and platforms. This will enhance the accuracy, consistency, and efficiency of IPPF's data management and reporting processes.

Further details on Project Objectives in the pdf below:

## Scope of Work

The consultant will be responsible for:

  - Study and analyse the existing Data sources:

Study and analyse existing data sources and proposed solutions in the pipeline to determine the specific structure and inclusion of the Unique Identification Number (UIN). This will require engaging in discussions with system owners/service providers to assess current and proposed systems and databases and pinpoint where partner, affiliate, or entity data is or could be placed.

  - Design and Develop UIN Implementation:

Design a standardized procedure and software solution that will implement the UIN coding structure for affiliates and partners. One of the formulations of the coding structure envisaged is  based on the region, country, and unique identifier AAA-BBB-NNNN, where:

- Region: One of the six IPPF Regions: ARO, ACR, AWR, ENR, ESR, SAR.

- Country: Will be alpha code, based on the ISO 3166-1 A-3 Country Codes

- Identifier: Four-digit sequential number

  - Support Data Integration:

Set up a process to and ensure integration of the UIN structure into IPPF's various databases, establishing the conceptual basis to ensure that all existing and future systems including future updates adopt the UIN for data consistency. The current set of databases include but are not limited to:

| - Business Planning Portal - DHIS2 – statistics platform - NetSuite – financial system - Accreditation system | - Needs-based resource allocation database - Unrestricted funding management system - CMIS Survey - IPPF Global Dashboard |
| --- | --- |

As part of the data integration process, the selected firm will:

    - UIN Insertion:

Assist in inserting UIN codes into existing databases without disrupting ongoing activities.

    - System Automation:

Implement automated processes and solution, that maintains the UIN codes and supports integration of these codes across multiple current and future IPPF's system platforms, reducing manual efforts and ensuring seamless automation of unique ID to be recorded across all databases.

    - Data Privacy and Security:

Ensure that the UIN system complies with data privacy regulations and maintains the confidentiality of sensitive information.

    - Standard Operating Procedure (SOP) for Incorporating New Entities

Develop an SOP for the incorporation of new entities into the IPPF information systems, ensuring a standardized process for assigning UINs to newly added affiliates or partners. The SOP will include:

    - Process Overview:

A step-by-step guide for incorporating new entities into IPPF's databases.

      - UIN Assignment Protocol: The method for generating and assigning UINs to new affiliates or partners, including regional and country-specific codes.

      - Data Entry Guidelines: Standardized formats for entering new data into IPPF's databases, ensuring consistency across all systems.

      - Data Validation and Verification: Procedures for validating and verifying the accuracy of newly entered data.

      - System Integration: Instructions for embedding the newly assigned UINs into all relevant systems and databases, ensuring seamless integration.

      - Quality Control Measures: Protocols to ensure data integrity and accuracy throughout the process.

      - Compliance with Data Privacy: Measures to ensure that data privacy and security are upheld during the onboarding of new entities.

      - SOP Implementation Report: A document outlining the steps taken to implement the SOP, including any necessary revisions or updates based on initial testing.

The task of setting up fields and configuring reports in the current and future systems, using the Unique ID is not included as part of this assignment.

  - Technical Support and Change Request

    - If there are issues encountered in the implemented solution, the agency shall be responsible for providing technical support for resolving such issues at no extra cost during the solution stabilisation period. However, a new requirement identified post implementation shall be handled as part of change management.

    - The agency shall maintain records of such issues & the solution provided. This knowledge shall be passed on to the IPPF IT team, in order to enable them to handle similar situations themselves.

## Deliverables

The consultant will be required to deliver:

  - Inception Report: A detailed plan outlining the UIN structure implementation strategy, and integration timeline.

  - Requirement Note: This note will highlight all the data sources where the UIN will be embedded or integrated, specifically focusing on where partner, affiliate, or entity data is stored.

  - UIN Code Structure Design: A complete UIN coding system (AAA-BBB-NNNN) covering all affiliates and partners.

  - Automate updating of UIN into existing databases: Develop and implement an automated procedure and application to ensure that all IPPF institutional systems are updated with the additional UIN structure during the consultation period.

  - Implementation Report including standard operating guidelines: A report detailing

    - process adopted to integrate UIN into existing solutions/ databases,

    - successful data migration report and future scalability considerations and

    - the roadmap to integrate the UIN across all future IPPF systems and databases including standard operating procedures for adding new partners and/ or removing old (or inactive partners)

  - Training and Capacity Building: Develop training material and organise at least 4 sessions for IPPF staff on using the UIN system effectively.

  - Handover documentation: at the end of the assignment the consutant will be required to prepare detailed handover notes, including documentation of systems design (as required).

## Consultant Desired Qualifications

The ideal firm should possess:

  - Proven experience in designing and implementing unique identification or similar systems.

  - Experience with large, decentralized organizations, preferably in the non-profit or international development sector.

  - Expertise in database management, data integration, and system automation.

  - Familiarity with data privacy and security regulations (e.g., GDPR).

  - Strong analytical and problem-solving skills.

## Duration of the Consultancy

The consultancy is expected to last four months, with three months allocated to design, development and go live and one month for the solution stabilisation, starting from the date of the contract signing.

The consultant is expected to work closely with IPPF's IT and data management teams throughout the duration of the project.

Following the stabilisation, the consultant may be requested to provide post-implementation support for about six months, with the intention to hand over to the internal IT team at the end of this support period.

## Application Process

Interested candidates should submit the following:

  - Profile of the firm/ including key resources to be deployed on the assignment.

  - Technical Proposal detailing their approach including methodologies and timelines.

  - Financial Quote specifying the fee and any other anticipated costs.

  - Relevant references and a portfolio of at least 2-3 similar past projects, if available.

## Timelines

  - Applications should be submitted by November 15th, 2024, to Procurement@ippf.org

  - Review of all proposals Will be completed by November 30th, 2024

  - Intimation for presentation to final shortlisted vendor by First week December 2024

  - Selection and onboarding of vendor 15th December 2024.

## Payment terms

The payment terms applicable to the selected ‘Consultant’ will be linked to specific deliverables, as per the following terms.

| S.No. | Milestones | Timelines |
| --- | --- | --- |
| 1 | Inception Report | 10% of T(g) |
| 2 | Requirement Note and UIN Code Structure Design Report | 25% of T(g) |
| 3 | Automate updating of UIN into existing databases | 30% of T(g) |
| 4 | Implementation Report including standard operating guidelines | 20% of T(g) |
| 5 | Training and Capacity Building | 15% of T(g) |

Note:

- T(g) is the total amount quoted by Consultant.

- The financial quote as per desired format of the TOR needs to be provided in USD only.

- The invoices towards the services rendered by the consultant shall be submitted to IPPF.

- All payments shall be payable on submission of invoices towards services/ products delivered.

- IPPF shall release the payments after checking the invoices as per agreement, subject to satisfactory performance by the ‘Consultant’ and adherence to conditions of the TOR and agreement signed thereof.

- The payment terms and milestones for tasks/ activities related to ‘Augmentation Support’ shall be mutually decided and agreed upon, as part of the change request procedure. All such agreed changes shall be incorporated as an amendment to the agreement /contract and shall be signed by both the Parties (i.e. IPPF & the selected ’Consultant’).

## Format of Financial Bid

The Agency shall provide financial implication in the below template.

| S.No. | Milestones | Rate (A) in USD | Taxes (B) | Total cost inclusive of taxes in USD (C=A+B ) |  |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | In Figures | In Words |
| 1. | Implementation of UIN solution |  |  |  |  |
| 2 | Post Implementation Support |  |  |  |  |
| Total Quote (inclusive of taxes) in USD |  |  |  |  |  |

Key considerations on the financial format above

- No deviations will be accepted from the above stated format.

- The above rates shall be fixed and remain valid for the entire contract duration.

- All the prices should be inclusive of all taxes and duties which should be clearly specified.

- Payments will be made as per the payment terms mentioned in this TOR.

- No price variation shall be allowed during the period of contract.

- IPPF will not make any additional payments apart from the amounts quoted in the above provided format.

Signature of Consultant_____________________

Business Address_____________________

Date:  _____________________________

Place:_______________________________

Please define – Partner/MA/CP -:

Varun, Anand. IPPF Internal Document. Unique Identifier: Unifying Data, Empowering Insights. September 2024.

Africa Region, Americas and the Caribbean Region, Arab World, European Network, East & Southeast Asia & Oceania, South Asia.

https://en.wikipedia.org/wiki/List_of_ISO_3166_country_codes