Contractor Application – Terms of Reference

Project: IPPF Quality of Care Toolkit – Digital Version

| - Background | Overview of IPPF IPPF is a global service provider and a leading advocate of sexual and reproductive health and rights (SRHR) for all. IPPF provides SRHR services in 151 countries and runs approximately 28,000 health service delivery points worldwide. It seeks to influence governments and other key decision-making bodies to make policy and legislative changes that support or defend SRHR. IPPF also conducts a range of education, awareness and empowerment programmes that supports its key mandate of SRHR for all. Overview of the project The IPPF quality of care (QOC) toolkit is an initiative to develop a standardized assessment of service quality. It is designed as a self-assessment, to be undertaken by the Member Association (MA) or the service delivery point (SDP). There are three tools comprising the toolkit (Standard SDP, MA and Humanitarian), each with a Companion Guide which explains in detail how to perform the assessment and includes the benchmarking for each indicator. Each indicator is either marked “Sufficient”, “Insufficient”, or “Not observed”, and the Companion Guide provides key definitions and benchmarks for “Sufficient” for each indicator. The tool is organized by the manner in which the data is collected: Observation, Interview with responsible staff, Document review, and Provider observation. The scoring is automatically calculated by the tool and is presented by the various aspects of quality (safety, accessibility, people-centredness, confidentiality, integrated, inclusiveness, good management of staff and services, good management of supplies and commodities, effective communication, and effective service provision). A need has been identified to develop an online version of this toolkit through a progressive webapp or other solution to make it a more practical and useable tool for MAs. This would include use on both a mobile and a desktop device. |
| --- | --- |
| - Purpose | Reason the project is taking place The purpose of this project is to develop a solution an easy-to-use platform for assessors of service quality to conduct and collect data on quality of care using the IPPF toolkit. Being able to easily navigate to particular sections of the toolkit and capture/input data on their mobile or desktop device are essential for this application. The solution would need: to be able to be used on smart phones, Android tablets and Windows PCs/Macs, potentially using Edge/Chrome/Safari/Firefox; to be navigable by sections and topics of the QOC toolkit, with the option to expand sections to read detail for e.g. definitions; content to be searchable within the web page/app; to be capable of being updated periodically and display versioning information; to be suitable for reference, training and data capture; to have access restricted to approved IPPF Secretariat and MA/CP staff members, using IPPF’s existing authentication system or an alternative method and have differing levels of authorization to view/edit data to allow the guide to be downloaded and saved for offline viewing. When a connection is available, the app should notify the user if a newer version of the guidelines is available for download; to be available in IPPF’s four official languages: English, French, Spanish and Arabic; a design that can link to other documents; a design that can incorporate tables, text boxes and simple diagrams as well as the main chapter text. |
| - Roles and Responsibilities | Contractor’s specific roles and responsibilities: Develop progressive webapp or other online solution for IPPF QOC toolkit based on the specifications Design interfaces to enrich user experiences – front-end for ease of use by end users, and back-end for administrative functionality for system management Test, debug and improve application’s optimization for better performance Work with IPPF team to ensure the content is displayed and developed as per the ToR Identify solutions for any issues that arise Versions to be available in four official IPPF languages: English, French, Spanish and Arabic Ensure availability to users through app stores or otherwise Develop a user manual and deliver training for the support staff and system administrators (4-6 people, English only) to understand the platform architecture and how to modify it, perform content upload, system maintenance and administration - IPPF’s specific roles and responsibilities: Take appropriate strategic decisions as required and in a timely manner to facilitate the delivery of the project deliverables Take appropriate steps to ensure access to relevant decision makers Support the contractor in achieving agreed outcomes by providing appropriate guidance and direction to Secretariat staff Support testing and rollout process across IPPF |
| - Timeline | Commencement date. Contractor services to commence January 2026 - Anticipated completion date. Product should be substantially complete and available for testing and rollout by March 2026 Warranty period of 60 days following completion should be included to address bug fixes and other necessary changes. Ongoing support and maintenance should be addressed in additional quote (see section 7). |
| - Milestones and deliverables | Key milestones Detailed specification of solution Layout of one or two chapters as an initial test Clear layout of diagrams within the guidelines Interfaces design and approval App tested on multiple platforms (Android, iOS, Windows, MacOS) in each language version with different Member Associations Roll out and training once testing is complete User guide and training manual - Contractor to propose appropriate timeline allowing rollout by March 2026 |
| - Contractor requirements | Experience required: Technology company/consultant with a proven record of innovation in the mobile platforms in both Android and Apple OS. Minimum three (3) years of experience in Mobile Application Development and Management. Multimedia Content Development and API Knowledge in UI & UX, Code reviews and automation Demonstrated experience in developing applications with Right-to-Left (RTL) language support, specifically for Arabic - Skills: Project/Programme Management Excellent communication skills, oral, written and presentation User-centred training across diverse regions and languages |
| - Application information | To apply for this consultancy, please submit an Expression of Interest responding to the requirements of the consultancy opportunity. Proposal(s) are to be submitted at nkapp@ippf.org, with the subject line ‘Proposal for QOC Toolkit online solution’ no later than COB on 9th January 2026. Expressions of Interest must include both a technical and financial proposal and must follow the format detailed below: Technical proposal Particulars; Details. Agency details; Provide details of:. - Official Name of the applicant agency - Registered office address - Contact information (e-mail, phone, web site) - Official representative. Agency experience/ portfolio Maximum 2 pages; Provide a list of previous, similar assignments in the past 3 years with examples attached where possible (see the contractor requirements in section 6 of this document). Approach & Methodology Maximum 5 pages; Provide an overall approach to respond to the scope of work, which includes: - Specific details of how to create a solution meeting the criteria outlined; - Proposed timeline for milestones (see section 5); - Key risks and mitigation strategies to be put in place; - Team composition and management for the assignment.. Financial Quote The payments will be split into separate instalments according to a calendar of deliverables that will be agreed between the service provider and IPPF at the contract signing stage. The financial quote should be provided in the table below: Type of costs/ Budget line; Type of unit (e.g. daily fee); Unit value Excluding VAT; Total line value Excluding VAT; VAT as per the current rate applicable; Total Fee. (A); (B); (C) = (A) X (B); (D) = ..% *(C); (E)=(C)+(D). I am: - a VAT Payer, and my VAT number is: …........ - not a VAT Payer and: - the reason for VAT exemptions is (according to country legislation in which you are registered for fiscal purposes) : ….... - My fiscal identification number (e.g. company number) is: ....... If desired, please also add a quote for ongoing maintenance and service for the finished product, for a fixed number of hours to cover security upgrades, updates and any other necessary tasks. This would not be included in the maximum budget stated above. |